# Implementation Tasks for Codex

Read CLAUDE.md and docs/ARCHITECTURE.md before starting any task. Each task is atomic and self-contained. Complete them in order.

## TASK-01: Configuration Module

- Status: READY

- Files: backend/config.py

- Read first: CLAUDE.md, .env.template

- Spec:

  - Create a Settings class extending pydantic_settings.BaseSettings

  - Fields: openai_api_key (str, required), vision_model (str, default “gpt-4o-mini”), guardrail_model (str, default “gpt-4o-mini”), embedding_model (str, default “text-embedding-3-large”), cosine_similarity_threshold (float, default 0.6), top_k_matches (int, default 2), catalog_csv_path (str, default “data/sample_styles.csv”), embeddings_cache_path (str, default “data/embeddings_cache.pkl”), host (str, default “0.0.0.0”), port (int, default 8000)

  - Add model_config with env_file = ".env"

  - Export a singleton: settings = Settings()

- Acceptance criteria:

  - from backend.config import settings works

  - settings.openai_api_key reads from OPENAI_API_KEY env var

  - All defaults match .env.template values

  - App fails fast if OPENAI_API_KEY is not set

- Do NOT: Add any OpenAI client initialization here. That belongs in modules.

## TASK-02: OpenAI Retry Wrapper

- Status: READY

- Files: backend/modules/retry.py (new file)

- Read first: CLAUDE.md, backend/config.py

- Spec:

  - Create async def call_openai_with_retry(callable, *args, max_retries=10, **kwargs)

  - Implements exponential backoff: wait = min(2^attempt, 60) seconds

  - Catches openai.RateLimitError, openai.APITimeoutError, openai.APIConnectionError

  - Raises after max_retries exhausted

  - Logs each retry attempt with attempt number

- Acceptance criteria:

  - Retries up to 10 times on transient errors

  - Exponential backoff with cap at 60 seconds

  - Raises original exception after max retries

  - Does not retry on non-transient errors (e.g., AuthenticationError)

- Do NOT: Add global state or singletons. This is a pure utility function.

## TASK-03: CSV Catalog Loader

- Status: READY

- Files: backend/data/loader.py

- Read first: CLAUDE.md, backend/config.py, data/sample_styles.csv (headers)

- Spec:

  - def load_catalog(csv_path: str) -> list[dict]

  - Reads CSV using pandas

  - Returns list of dicts, each with at minimum: id, productDisplayName, gender, articleType, baseColour, usage, season

  - Handles missing values gracefully (fill NaN with empty string)

  - def build_description(item: dict) -> str — concatenates relevant fields into a single text description for embedding

- Acceptance criteria:

  - Returns list of dicts from CSV

  - All expected fields present in each dict

  - No NaN values in output

  - build_description returns a human-readable string combining key attributes

- Do NOT: Filter or transform data beyond loading and NaN handling.

## TASK-04: Image Analyzer Module

- Status: READY

- Files: backend/modules/image_analyzer.py

- Read first: CLAUDE.md, backend/modules/retry.py, backend/config.py

- Spec:

  - async def analyze_image(image_bytes: bytes) -> dict

  - Encodes image to base64

  - Sends to GPT-4o-mini vision endpoint with structured prompt

  - Prompt must request: style, color, gender, articleType, description

  - Returns dict with those keys

  - Uses retry wrapper for the API call

  - Response must be parsed as JSON (instruct model to return JSON)

- Acceptance criteria:

  - Accepts raw image bytes, returns structured dict

  - Dict contains keys: style, color, gender, articleType, description

  - Uses retry wrapper

  - Handles model returning non-JSON gracefully (retry or error)

- Do NOT: Save the image to disk. Process in-memory only.

## TASK-05: Embeddings Module

- Status: READY

- Files: backend/modules/embeddings.py

- Read first: CLAUDE.md, backend/modules/retry.py, backend/config.py

- Spec:

  - async def generate_embedding(text: str) -> list[float]

    - Calls text-embedding-3-large via OpenAI API

    - Uses retry wrapper

    - Returns embedding vector (list of floats)

  - def load_cached_embeddings(cache_path: str) -> dict

    - Loads pickle file containing {item_id: embedding_vector} mapping

    - Returns the dict

  - def save_embeddings_cache(embeddings: dict, cache_path: str) -> None

    - Saves embeddings dict to pickle file

- Acceptance criteria:

  - generate_embedding returns a list of floats (3072 dimensions)

  - load_cached_embeddings loads from pickle without error

  - save_embeddings_cache writes valid pickle file

  - Uses retry wrapper on API calls

- Do NOT: Implement batch embedding logic here. That goes in the script.

## TASK-06: Matcher Module

- Status: READY

- Files: backend/modules/matcher.py

- Read first: CLAUDE.md, backend/modules/embeddings.py, backend/data/loader.py

- Spec:

  - def cosine_similarity(vec_a: list[float], vec_b: list[float]) -> float

    - Computes cosine similarity between two vectors using numpy

  - def find_matches(query_embedding, catalog, cached_embeddings, query_gender, query_article_type, threshold=0.6, top_k=2) -> list[dict]

    - Filters catalog: same gender (or Unisex), different articleType

    - Computes cosine similarity for each remaining item

    - Returns top-K items above threshold, sorted by score descending

    - Each result includes: item data + similarity_score

- Acceptance criteria:

  - Cosine similarity returns float between -1 and 1

  - Gender filter: keeps items matching query gender OR “Unisex”

  - ArticleType filter: excludes items with same articleType as query

  - Returns at most top_k items

  - All returned items have similarity >= threshold

  - Results sorted by similarity descending

- Do NOT: Make any API calls. This is pure computation.

## TASK-07: Guardrail Module

- Status: READY

- Files: backend/modules/guardrail.py

- Read first: CLAUDE.md, backend/modules/retry.py, backend/config.py

- Spec:

  - async def validate_matches(original_description: str, candidates: list[dict]) -> list[dict]

    - For each candidate, sends prompt to GPT-4o-mini asking: “Does [candidate] complement [original item] as an outfit?”

    - Expects structured response: {approved: bool, reasoning: str}

    - Uses retry wrapper

    - Returns only approved candidates, each with added reasoning field

- Acceptance criteria:

  - All candidates are validated (none skipped)

  - Only approved candidates are returned

  - Each returned candidate includes reasoning string

  - Uses retry wrapper for each API call

  - Handles model returning non-JSON gracefully

- Do NOT: Modify the candidate data beyond adding the reasoning field.

## TASK-08: API Route — POST /analyze

- Status: BLOCKED (depends on TASK-01 through TASK-07)

- Files: backend/api/routes.py, backend/main.py

- Read first: CLAUDE.md, docs/api-contracts.md, all module stubs

- Spec:

  - POST /analyze — accepts multipart/form-data with image file

  - Orchestration flow:

    - Receive image → image_analyzer.analyze_image()

    - Generate query embedding → embeddings.generate_embedding()

    - Load catalog + cached embeddings

    - Find matches → matcher.find_matches()

    - Validate → guardrail.validate_matches()

    - Return results as JSON

  - GET /health — returns {"status": "ok"}

  - Wire routes into FastAPI app in main.py

- Acceptance criteria:

  - POST /analyze accepts image file upload

  - Returns JSON array of validated matches with reasoning

  - Returns appropriate error codes (400 for no image, 500 for API failures)

  - GET /health returns 200

  - Pipeline never returns results that skipped guardrail

- Do NOT: Put business logic directly in the route handler. Call modules.

## TASK-09: Embedding Generation Script

- Status: READY

- Files: scripts/generate_embeddings.py

- Read first: CLAUDE.md, backend/modules/embeddings.py, backend/data/loader.py

- Spec:

  - Standalone script (not part of the server)

  - Loads catalog CSV via loader

  - For each item, builds description string and generates embedding

  - Saves all embeddings to pickle cache file

  - Prints progress (e.g., “Processing item 50/1000”)

  - Handles interruption gracefully (saves partial progress)

- Acceptance criteria:

  - Generates embeddings for all catalog items

  - Saves to configured cache path

  - Shows progress output

  - Can resume from partial cache (skips items already embedded)

  - Uses retry wrapper for API calls

- Do NOT: Start the FastAPI server. This is an offline script.

## TASK-10: Frontend UI

- Status: READY

- Files: frontend/index.html

- Read first: CLAUDE.md, docs/api-contracts.md

- Spec:

  - Single HTML file with embedded CSS and JS

  - Image upload area (file input + drag-and-drop)

  - “Analyze” button to trigger POST /analyze

  - Loading spinner while waiting

  - Results section: cards for each match showing productDisplayName, articleType, baseColour, similarity score, and AI reasoning

  - Error display for failed requests

- Acceptance criteria:

  - Can select and upload an image file

  - Shows loading state during analysis

  - Displays match results as styled cards

  - Shows error messages on failure

  - Works in modern browsers (Chrome, Firefox, Safari)

- Do NOT: Use any frontend framework or build tools. Pure HTML/JS/CSS.

## TASK-11: FastAPI Static File Serving + CORS

- Status: BLOCKED (depends on TASK-08)

- Files: backend/main.py

- Read first: CLAUDE.md, backend/main.py

- Spec:

  - Mount frontend/ directory as static files at root

  - Add CORS middleware (allow all origins for development)

  - Serve index.html at /

- Acceptance criteria:

  - Visiting http://localhost:8000/ serves the frontend

  - Frontend can call /analyze without CORS errors

- Do NOT: Add authentication or production CORS restrictions for MVP.

## TASK-12: Requirements File

- Status: READY

- Files: requirements.txt

- Spec:

  - List all Python dependencies with pinned major versions: fastapi, uvicorn[standard], openai, python-multipart, pydantic-settings, pandas, numpy, python-dotenv

- Acceptance criteria:

  - pip install -r requirements.txt succeeds

  - All imports across the codebase resolve

- Do NOT: Add testing or development dependencies here.